# NagarDrishti Complete Project Plan

Dashboard, PWA, backend, AI architecture, novelty, evaluation, and delivery blueprint

Project: NagarDrishti / CivicLens

Purpose: Define the complete working prototype and research programme before implementation.

Audience: Product team, engineering team, AI team, evaluators, and conference paper collaborators.

## Executive direction

Build a trustworthy civic issue lifecycle rather than a collection of disconnected AI demos. The first working milestone must connect the citizen PWA to the officer dashboard through a real backend contract. AI is then added as asynchronous, explainable assistance with manual fallbacks and measurable baselines.

## Core system loop

Report -> Privacy transform -> Classify and route -> Detect possible duplicate -> Officer action -> Proof of fix -> Citizen verification -> Verified or reopened

## Research framing

The defensible research contribution is a privacy-preserving, duplicate-aware, citizen-verified civic issue workflow with an auditable status ledger. The project should not claim live municipal deployment, autonomous governance, or guaranteed fraud detection.

# 1 Product definition

NagarDrishti is a mobile-first public civic platform. A resident can report a neighbourhood issue with low friction, discover and support an existing nearby report, follow a public status trail, and challenge a claimed fix. A mock officer console demonstrates triage, assignment, status management, and evidence submission. Public scorecards show system-level patterns without exposing identities or exact locations.

## User roles

| Role | Need | Surface |
| --- | --- | --- |
| Citizen reporter | Create and track a report. | Citizen PWA |
| Nearby supporter | Support or verify an issue. | Citizen PWA |
| Public visitor | Inspect neighbourhood-level patterns. | Public dashboard |
| Mock officer | Triage, assign, update, and prove action. | Officer dashboard |
| Admin or researcher | Review data, models, and audit events. | Research dashboard |

## Approved taxonomy

Stored categories must remain stable across the UI, API, database, dataset, and paper: pothole/road, garbage/waste, drainage/sewage, water supply, streetlight/electrical, stray animals, encroachment, and other.

## Issue lifecycle

Open -> Triaged -> Assigned -> In progress -> Claimed resolved -> Verified fixed
                                           \-> Reopened

## Non-goals

Live PMC, CPGRAMS, or government backend integration

Public ranking of individual officers

AI-only closure or rejection decisions

Legal or enforcement claims

Native iOS implementation in the MVP

Unreviewed release of exact addresses, names, phone numbers, or raw media

# 2 Whole system architecture

Citizen PWA and public dashboard
             |
             v
       FastAPI API layer
             |
   +---------+---------+----------------+
   |                   |                |
PostgreSQL/PostGIS  Redis/RQ      Object storage
   |                   |                |
Issue and event     AI jobs       Before/after media
records             and retries   and redacted derivatives

## Repository architecture

NagarDrishti-PWA/
|-- frontend/       React, TypeScript, routes, components
|-- backend/        FastAPI, schemas, services, repositories
|-- ml/             datasets, training, inference, evaluation
|-- database/       migrations and seed data
|-- data/           manifests and synthetic fixtures
|-- experiments/    runs, metrics, ablations
|-- tests/          unit, API, integration, end-to-end
|-- docs/           model cards, runbook, paper assets
`-- docker-compose.yml

## Technology decisions

| Layer | Choice | Design reason |
| --- | --- | --- |
| Frontend | React, TypeScript, Vite | Shared role-based UI and fast iteration. |
| Maps | Leaflet | Markers, coarse cells, and simple spatial interaction. |
| Backend | FastAPI, Pydantic, SQLAlchemy | Typed contracts and Python ML compatibility. |
| Data | PostgreSQL and PostGIS | Relational lifecycle plus spatial search. |
| Async work | Redis and RQ or thin worker | Inference and media checks do not block reports. |
| Storage | Local filesystem or MinIO | Portable, zero-budget prototype storage. |
| PWA | Service worker and IndexedDB | Installability, offline shell, and draft sync. |

## Design principle

The dashboard, API, database, and AI services must share typed contracts. Seeded mock data is acceptable for an early screen prototype, but the first stable milestone must use the backend as the source of truth.

# 3 Frontend dashboards

The frontend should be one responsive application with role-based routes and shared components. Citizens should experience a calm, mobile-first reporting flow. Officers should get a dense but readable operations console. Public visitors should see useful neighbourhood signals without private data.

## Shared components

Issue card

Status badge

Activity timeline

Map marker and coarse cell

Filter controls

Media upload and preview

Privacy notice

Loading, empty, offline, and error states

Confirmation dialog

Accessible form controls

## Citizen PWA

Home with nearby issues and a prominent Report issue action

Map with open, in-progress, claimed, and reopened states

Camera capture with file-picker fallback

Description and language selection

Editable category suggestion

Approximate location preview before submission

Nearby duplicate suggestions

Support existing issue action

My reports and public timelines

Verification prompt after a claimed fix

Notification and settings screens

## Officer dashboard

| Surface | Required behaviour |
| --- | --- |
| Overview | Open queue, SLA breaches, in-progress work, claims awaiting verification, reopened issues, ward workload. |
| Queue | Filter by ward, department, category, status, priority, age, and duplicate warning. |
| Issue detail | Description, media, coarse map, similar issues, AI suggestions, assignment, status controls, timeline. |
| Proof review | After-photo, resolution note, plausibility flags, claim state, and verification state. |
| Activity timeline | Append-only view of report, assignment, progress, proof, votes, and reopen events. |

## Public transparency dashboard

Public map with privacy-coarsened issue areas

Ward, category, and status filters

Open, in-progress, resolved, and reopened counts

SLA breach wall

Forgotten issue ranking

Median resolution time

Reopen rate

Ward and department scorecards

No exact address, personal identity, or individual officer ranking

## Research dashboard

Model predictions and confidence

Duplicate suggestions and review outcomes

Proof-of-fix flags

Reopened events

Audit ledger verification

Dataset and model versions

Experiment metrics and error slices

# 4 Backend and data architecture

## Core entities

users, roles, wards, departments, issues, issue_media, issue_supporters, issue_duplicates, issue_status_events, issue_verification_votes, sla_policies, model_predictions, scorecard_snapshots, audit_events

## API groups

POST /auth/login       GET /me
POST /issues           GET /issues           GET /issues/{id}
PATCH /issues/{id}     POST /issues/{id}/support
GET /issues/{id}/duplicates
POST /issues/{id}/assign
POST /issues/{id}/status
POST /issues/{id}/proof
POST /issues/{id}/verification
GET /issues/{id}/timeline
GET /map   GET /scorecards   GET /sla-breaches   GET /forgotten-issues

## Issue record

| Field group | Contents |
| --- | --- |
| Identity | Issue ID, public reference, created and updated timestamps. |
| Content | Description, language, category, and media references. |
| Workflow | Status, department, assignment, priority, and SLA state. |
| Location | Restricted location, public coarse cell, and ward. |
| Evidence | Before media, after media, proof state, and privacy review state. |
| Research | Model version, prediction records, source type, and confidence. |

## Backend rules

Validate every status transition server-side.

Do not allow officer evidence to create Verified fixed directly.

Tie each vote to an eligible user, issue, and proof version.

Return explicit 400, 401, 403, 404, 409, 422, and 500 responses.

Use structured logs without raw photos, voice text, tokens, exact coordinates, or contact data.

Keep route handlers thin; put business logic in services.

## Privacy service

Store private evidence and location references separately from public representations. Public responses should use deterministic coarse cells or snapped locations and should apply minimum aggregation thresholds when a small number of reports could reveal a household.

Private location: restricted storage
Public location: coarse cell or privacy-reviewed snapped point
Public media: redacted derivative only
Public response: no name, phone, exact coordinates, or raw upload URL

## Tamper-evident event ledger

Every status change creates an event containing issue, previous status, new status, actor, timestamp, reason, previous event hash, and current event hash. The public timeline and audit verifier consume this event stream rather than trusting one mutable status field.

# 5 PWA architecture

The application must be installable and useful during weak connectivity. A PWA is successful only when it reports its state honestly: saved, pending sync, failed, or successfully submitted.

## PWA capabilities

Application manifest and service worker

Installable on Android and desktop

Offline application shell

Cached last-known public issue data

IndexedDB drafts

Retry queue for pending submissions

Camera and file-picker fallbacks

Geolocation and manual pin fallbacks

Safe-area and touch-target support

Responsive officer dashboard

Keyboard and screen-reader accessibility

## Offline state machine

Online -> submit -> server confirmation -> issue ID
Offline -> save draft -> IndexedDB -> Pending sync
Online again -> retry -> confirmation -> issue ID
Failure -> retain draft -> show retry action -> never claim success

## PWA data rules

Use a query cache for server state.

Use IndexedDB for offline drafts and retry metadata.

Cache static assets and safe public data only.

Never cache private media, tokens, or sensitive locations publicly.

Show a visible sync state when a report has not reached the server.

# 6 AI architecture overview

AI is an assistance layer, not an autonomous authority. Each model produces a versioned prediction, confidence, explanation, and fallback state. Citizens and officers can correct suggestions, and irreversible workflow decisions remain governed by backend rules and human verification.

Report created
      |
      v
Job created in Redis/RQ
      |
      +-- M1 category classification
      +-- M2 department routing
      +-- M3 duplicate candidate retrieval
      +-- M4 priority and urgency ranking
      +-- M5 image severity classification
      +-- M6 proof-of-fix plausibility
      +-- M7 scorecard analytics
      |
      v
Versioned predictions and explanations
      |
      v
Citizen or officer review
      |
      v
Accepted, corrected, or marked uncertain

## Inference principles

Run heavy inference asynchronously so report creation remains responsive.

Store model version, data version, confidence, timestamp, and input reference for every prediction.

Use deterministic rules as fallbacks for missing or low-confidence model output.

Expose explanations that are understandable to a non-technical officer.

Never fabricate a category, urgency, proof result, or closure decision.

Log corrections as useful evaluation labels rather than hiding them.

# 7 AI module architecture

## M1 Category classification

M1 suggests one of the eight approved categories from text, language, and optional image features. The mandatory baseline is keyword matching followed by TF-IDF with a linear classifier. A multilingual candidate such as MuRIL or IndicBERT should be selected only after a controlled comparison.

Input: text, language, optional image features
Output: category, confidence, top alternatives, model version, explanation
Fallback: citizen category picker
Metrics: macro-F1, per-category F1, per-language F1, confusion matrix

## M2 Department routing

M2 maps category and contextual information to a responsible department. It should show a reason such as category match, ward policy, or historical routing pattern. The officer can override the suggestion and the override becomes an evaluation signal.

Input: category, description, ward, policy table
Output: department, confidence, reason, alternatives
Fallback: deterministic category-to-department mapping
Metrics: top-1 accuracy, top-3 accuracy, human agreement, correction rate

## M3 Duplicate detection and clustering

M3 should reduce fragmented demand without silently merging unrelated reports. Candidate retrieval uses PostGIS distance and a time window. Ranking combines spatial distance, category match, text similarity, and image similarity. The user sees reasons and confirms support or merge actions.

| Stage | Method | Output |
| --- | --- | --- |
| Candidate retrieval | PostGIS distance, ward, time window, open status. | Small set of nearby candidates. |
| Text similarity | TF-IDF baseline, multilingual embeddings candidate. | Description similarity score. |
| Image similarity | Perceptual hash or embedding similarity. | Visual similarity score. |
| Decision | Explainable weighted score or calibrated classifier. | Duplicate confidence and reasons. |
| Human action | Support, ignore, or admin-confirm merge. | Reversible relationship event. |

Input: location, time, category, text, optional image
Output: possible duplicate, confidence, reasons, candidate IDs
Fallback: distance and category rule
Metrics: pairwise precision, recall, F1, false merge rate, cluster purity

## M4 Priority and urgency ranking

M4 ranks work rather than making a final decision. A hybrid approach is recommended: transparent rules form the baseline, then a ranking model can be compared against officer labels. The interface should explain every high-priority recommendation.

Input: safety category, issue age, supporters, severity, SLA state, ward context
Output: priority band, score, explanation
Fallback: deterministic SLA and safety rules
Metrics: ranking quality, human agreement, officer correction rate

## M5 Image severity

M5 provides a low, medium, or high severity suggestion for issues where visual evidence is relevant. Start with a lightweight MobileNet or EfficientNet classifier and do not claim object detection unless annotation quality supports it.

Input: consent-cleared issue image
Output: severity, confidence, quality flag
Fallback: manual severity selection
Metrics: precision, recall, macro-F1, calibration error

## M6 Proof-of-fix plausibility

M6 checks whether a claimed fix has plausible evidence. It should identify weak evidence, reused images, stale media, wrong-location media, and mismatched categories. It must produce a review flag rather than a legal or fraud conclusion.

Input: before media, after media, issue location, proof metadata
Output: plausible, needs review, or suspicious; reasons and confidence
Fallback: manual officer and citizen review
Metrics: adversarial precision, recall, reused-image detection, wrong-location detection

## M7 Analytics

M7 is primarily deterministic analytics rather than a deep learning model. It computes ward and department snapshots from the event ledger and publishes the method and snapshot version with every scorecard.

Outputs: median resolution time, SLA compliance, reopen rate, verification agreement, workload, forgotten issues

# 8 AI data and training architecture

## Dataset design

Use a documented mixture of synthetic records, permitted public proxy data, and consent-cleared self-collected examples. Synthetic data must remain visibly labelled in manifests, model cards, tables, and the application. Do not publish faces, plates, exact private locations, raw contact data, or unreviewed images.

Eight approved issue categories.

English, Hindi, and Marathi slices where language claims are made.

Immutable dataset release folders and manifests.

Source type, licence or consent, collection date, privacy review state, hash, and split.

Group split by physical issue to prevent leakage.

Separate train, validation, and held-out test records.

## Training pipeline

Raw approved data -> privacy review -> manifest validation -> label normalization -> group split -> feature and image transforms -> train -> validate -> held-out test -> error analysis -> model card -> registry

## Model registry

Every candidate model should have a registry entry with model ID, module, run ID, git SHA, data version, architecture, seed, split, primary metric, artifact path, card path, owner, and status. Status values should be candidate, approved, deprecated, or rejected.

## Experiment record

Record the command, commit SHA, package version, data manifest hash, split definition, seed, hardware, duration, parameters, metrics, per-slice results, error examples, artifact path, owner, and known limitation. Failed runs should also be recorded to reduce duplicated effort and selective reporting.

## Model card requirements

Purpose and intended users

Training data and source types

Language and category coverage

Baseline comparison

Held-out metrics and error slices

Threshold and calibration

Privacy and ethical risks

Known limitations

Human override and rollback path

# 9 AI serving and reliability

| Concern | Required behaviour |
| --- | --- |
| Latency | Report creation must not wait for heavy image or language inference. |
| Failure | Show pending or uncertain state and preserve manual editing. |
| Low confidence | Do not silently guess; show alternatives or request manual input. |
| Versioning | Store model and data versions with every prediction. |
| Reproducibility | Use fixed seeds, versioned transforms, and deterministic fixtures where possible. |
| Rollback | Keep the baseline available as a safe fallback. |
| Privacy | Do not log raw images, exact locations, voice text, or contact data. |

## Human-in-the-loop controls

Citizen can change category and ignore duplicate suggestions.

Officer can correct department and priority.

Admin can review suspected duplicates and proof flags.

Citizen verification is required before Verified fixed.

The system records overrides for future evaluation.

No model can directly reject or permanently close an issue.

# 10 Dashboards and AI interaction

| Role | AI shown | Human action |
| --- | --- | --- |
| Citizen | Category suggestion, duplicate candidates, confidence, privacy preview. | Edit category, support issue, create new report, consent to submit. |
| Officer | Priority explanation, department suggestion, similar issues, proof flags. | Accept, correct, assign, request more evidence, update status. |
| Public | Aggregated categories, issue density, SLA and resolution indicators. | Filter and inspect public evidence without private data. |
| Researcher | All versioned predictions, errors, overrides, and experiments. | Review labels, compare models, audit data and ledger. |

# 11 Novelty and paper contribution

The novelty should be stated as an integrated, measurable accountability architecture rather than as an unsupported claim of a completely new model. NagarDrishti connects privacy-preserving mapping, duplicate-aware support, explainable prioritisation, evidence-backed resolution claims, citizen verification, and auditable reopening in one workflow.

## Proposed contribution statement

NagarDrishti introduces a privacy-preserving civic issue lifecycle that combines geospatial duplicate-aware reporting, explainable prioritisation, proof-of-fix plausibility checks, and citizen-driven reopening within an auditable status ledger.

## Research questions

Does combined spatial, text, category, and image similarity outperform distance-only and text-only duplicate baselines?

Can proof-of-fix checks identify reused, stale, or wrong-location evidence?

Does privacy coarsening preserve neighbourhood-level usefulness while reducing location exposure?

Does citizen verification identify questionable closure claims?

Does explainable AI assistance reduce officer triage effort without removing human control?

## Claims to avoid

Real municipal deployment

Guaranteed fraud detection

Universal language support

Fully autonomous civic governance

Proven reduction in corruption

Production-grade reliability without production evidence

# 12 Evaluation plan

## Baseline and ablation matrix

| Area | Baselines | Ablations |
| --- | --- | --- |
| Category | Keyword rules; TF-IDF plus linear classifier. | Language, category, and image slices. |
| Duplicates | Distance-only; text-only; category-only. | Remove spatial, text, image, or category signals. |
| Priority | Manual SLA and safety rules. | Remove supporters, age, SLA, or safety inputs. |
| Proof | Rule-only checks. | Remove location, time, reuse, or visual consistency checks. |
| Workflow | No verification or no privacy coarsening comparison. | Compare trust, usefulness, and failure cases. |

## Metrics

Prediction: macro-F1, precision, recall, calibration, pairwise F1, false merge rate.

Workflow: report completion time, task completion, verification rate, reopen rate.

System: API latency, map load time, inference queue time, failure recovery.

PWA: install success, offline draft success, sync success, mobile defects.

Usability: System Usability Scale, perceived trust, perceived privacy, perceived transparency.

## Usability study

A structured study with about 15 to 30 participants can evaluate the workflow without claiming population-level generalisation. Participants should report a simulated issue, find and support a nearby duplicate, inspect a claimed fix, and vote on whether it was resolved.

## Paper structure

Abstract

Introduction

Problem and background

System architecture

Privacy-preserving mapping

Duplicate-aware reporting

Proof-of-fix verification

AI modules

Experimental setup

Results and ablations

Usability study

Ethics and limitations

Conclusion

# 13 Implementation roadmap

| Stage | Work | Exit criterion |
| --- | --- | --- |
| 1 Product freeze | Roles, taxonomy, lifecycle, privacy rules, API contracts, demo script. | No unresolved contradictions in core scope. |
| 2 Dashboard foundation | Citizen PWA, officer shell, public shell, shared components and routing. | All key screens navigate with proper states. |
| 3 Vertical slice | Citizen report, backend persistence, officer queue, status update, public timeline. | Report-to-update flow works end to end. |
| 4 Public transparency | Map, filters, scorecards, SLA wall, redaction. | Public visitor can inspect issues safely. |
| 5 Duplicate workflow | Candidate retrieval, similarity, support, confirmation, merge history. | Suggestions are measurable and reversible. |
| 6 Verification | Proof upload, citizen votes, reopen rule, public history. | Claimed fixes cannot bypass verification. |
| 7 AI baselines | M1 to M7, registry, model cards, inference jobs, fallbacks. | Every module has evidence and limitations. |
| 8 Hardening | Tests, accessibility, offline behaviour, security, seed scripts, docs. | Clean checkout runs demo and tests. |
| 9 Paper package | Ablations, usability study, figures, tables, limitations. | All claims trace to reproducible evidence. |

## First working milestone

Citizen opens installed PWA -> submits photo and location -> backend saves issue -> officer sees queue -> officer updates status -> citizen sees timeline

## Definition of done

Fresh install works on a supported mobile browser.

PWA is installable and has a working offline shell.

Online reporting and offline drafts work honestly.

Officer dashboard receives the same issue from the backend.

Backend enforces status transitions and role permissions.

Public locations and media are privacy reviewed.

Proof-of-fix cannot directly create Verified fixed.

Citizen verification can verify or reopen an issue.

AI failures produce manual fallback rather than fabricated output.

Migrations and seed data work from a clean checkout.

Core API, privacy, status, and verification tests pass.

AI metrics include baselines, held-out tests, and error analysis.

Synthetic and consent-cleared data are labelled honestly.

The demo and paper numbers are reproducible from named scripts or runs.

## Final recommendation

Build the citizen and officer dashboards as one connected vertical slice before advanced AI. Then add the public dashboard, duplicate workflow, proof-of-fix verification, and model modules in that order. This sequence protects the research contribution: every AI prediction will connect to a real workflow, a human decision, an auditable event, and an evaluable outcome.